# JupiterBrains – Implementation & Timelines

## 1. Implementation philosophy

JupiterBrains follows a structured, transparent, collaborative approach to AI deployment that minimizes risk and maximizes client ownership. Every project follows clear phases with defined deliverables, client responsibilities, and success criteria, backed by our performance-based satisfaction guarantee.

The goal: go-live with measurable ROI within 2–12 weeks, depending on scope, with smooth handoff to client teams for ongoing operation and evolution.

## 2. Engagement models

## 2.1 POC (Proof of Concept) – 2–4 weeks

When to choose: Validate a single use case, test accuracy/performance, build internal buy-in.

Scope:

- 1 email stream or document workflow

- 1,000–5,000 sample documents for training

- Basic integration (1 input source, 1 output destination)

Deliverables:

- Working prototype deployed on client infra

- Accuracy report (>85% target on validation set)

- Integration mockup and ROI estimate

Exit criteria: Client sign-off on accuracy, basic functionality, business case.

Cost: ₹2–5L (risk-free: full refund if basic functionality fails within 14 days)

## 2.2 Pilot – 6–8 weeks

When to choose: Production-grade deployment for 1–2 departments, validate ROI before full rollout.

Scope:

- 1–2 functions (e.g., customer support + onboarding)

- Production data volumes

- Full integrations with existing systems

Deliverables:

- Deployed on client infra

- Operator training completed

- Initial ROI measurement (hours saved, accuracy sustained)

## 2.3 Full Deployment – 8–12 weeks

When to choose: Enterprise-wide rollout across multiple teams/functions.

Scope:

- Multiple workflows, full data volumes

- All required integrations

- Admin/operator training

- Change management support

Deliverables:

- Production system live

- Runbooks, admin training

- SLA documentation

- 30-day post-go-live optimization

## 2.4 Startup MVP Program – 4 weeks

When to choose: Founders need working AI product for customer validation/fundraising.

Scope: Core AI feature + basic UI, enterprise-ready architecture.

Deliverables: Deployable MVP, full code ownership, investor-ready demo.

## 3. Six-phase implementation process

## Phase 1: Discovery & Planning (1–2 weeks)

Objective: Align on scope, success metrics, data readiness.

Activities:

- Stakeholder interviews (ops, IT, compliance)

- Use case prioritization

- Data audit (quality, volume, sensitivity)

- Infrastructure assessment

Deliverables:

- Requirements document

- Architecture design

- Project plan with milestones

Client responsibilities:

- SME availability (5–10 hours)

- Sample data access (100–500 docs)

- Infra specs and procurement lead time

Success criteria: Signed SOW with clear KPIs (e.g., 90% accuracy target)

## Phase 2: Data & Infrastructure Setup (1–2 weeks)

Objective: Prepare training data and deployment environment.

Activities:

- Server/VM provisioning

- Dependency installation (Docker, Python, model serving)

- Sample data ingestion and labeling

- Network configuration

Deliverables:

- Dev environment ready

- Labeled training dataset (500–1,000 examples per category)

Client responsibilities:

- Provision servers (16-core CPU, 32GB RAM minimum)

- Label historical data (or use JupiterBrains labeling service @ ₹50/doc)

- Network access for integrations

## Phase 3: Model Development (2–4 weeks)

Objective: Train and validate domain-aware SLMs.

Activities:

- Model selection (BERT-family, T5, custom)

- Fine-tuning on client data

- Hyperparameter optimization

- Accuracy benchmarking vs KPIs

Deliverables:

- Trained production model

- Accuracy report (precision/recall/F1 per category)

- Explainability documentation

Client responsibilities:

- SME feedback on edge cases

- Additional labeling if accuracy < target

## Phase 4: Integration Build (2–3 weeks)

Objective: Connect to live data sources and downstream systems.

Activities:

- Email/doc source connectors

- API/webhook development

- Dashboard and human-in-loop UI

- Staging environment testing

Deliverables:

- End-to-end system in staging

- Integration test results

- API documentation

Client responsibilities:

- Production API credentials

- Test access to live systems

## Phase 5: Testing & Pilot (2–3 weeks)

Objective: Validate in production-like conditions.

Activities:

- UAT with pilot users

- Performance/load testing

- Accuracy drift monitoring

- Bug fixes and tuning

Deliverables:

- Pilot success report

- Revised runbooks

- Operator training completed

Client responsibilities:

- Pilot user recruitment

- Feedback collection

- Change management kickoff

## Phase 6: Rollout & Go-Live (1–2 weeks)

Objective: Production deployment and knowledge transfer.

Activities:

- Production deployment

- Full team training

- Monitoring setup

- 30-day hypercare support

Deliverables:

- Live production system

- Admin/operator training

- Support SLA documentation

- 30-day post-go-live review

## 4. Performance-based satisfaction guarantee

Every JupiterBrains engagement includes our risk-sharing guarantee:

30-day satisfaction guarantee: Full refund if critical milestones (per contract) unmet during initial deployment window.

Performance-based refund: Reimbursement if agreed KPIs (e.g., 90% accuracy) not achieved after proper setup and client data provision.

POC risk-free: 100% refund if basic functionality fails within 14 days.

Conditions apply: Requires client compliance (timely data provision, infrastructure readiness) and ties to verifiable criteria. [Previous conversation context]

## 5. Client responsibilities checklist

| Responsibility | Phase | Owner | Notes |
| --- | --- | --- | --- |
| Sample data (500+ docs) | 1–2 | Operations | Historical emails/forms |
| Server provisioning | 2 | IT/Infrastructure | 16-core CPU, 32GB RAM min |
| Data labeling | 2–3 | SMEs | Or JupiterBrains service (₹50/doc) |
| API credentials | 3–4 | IT | Production access for integrations |
| Pilot users | 5 | Business | 3–5 users per function |
| Change management | 5–6 | Leadership | Communicate rollout, appoint champions |

## 6. Common delay patterns and solutions

## 6.1 Data labeling backlog

Symptom: "We don't have labeled examples."
Solution: Start with rule-based bootstrap + active learning (model suggests labels for SME review). JupiterBrains labeling service available.

## 6.2 Infrastructure procurement

Symptom: "Servers take 6 weeks to procure."
Solution: POC on cloud VM (client VPC), migrate to on-prem post-validation.

## 6.3 Scope creep

Symptom: "Can we also do X, Y, Z?"
Solution: Lock POC scope Week 1. Additional use cases = separate mini-projects.

## 6.4 Integration delays

Symptom: "Salesforce API access denied."
Solution: Test all API credentials in discovery phase. Build mock integrations if prod access delayed.

## 7. Post-deployment support model

## 7.1 Standard support (self-managed)

- Email: support@jupiterbrains.com (24-hour response)

- Knowledge base: Runbooks, troubleshooting guides, API docs

- Community: Client Slack channel for peer support

## 7.2 Managed service (recommended)

SLAs:

- P1 (production down): 1-hour response, 4-hour fix

- P2 (degraded): 4-hour response, next business day fix

- P3 (questions): 24-hour response

Includes:

- Quarterly model retraining

- Performance monitoring

- Proactive optimization

- Security patching

## 7.3 Model lifecycle management

- Quarterly retraining recommended (data drift prevention)

- On-demand retraining for new categories (1–2 weeks)

- A/B testing for model updates (shadow deployment)

- Version rollback capability (keep 2 versions live)

## 8. Success metrics and ROI tracking

## 8.1 Standard KPIs by phase

POC: >85% accuracy on validation set
Pilot: >90% accuracy, >50% time savings
Production: >90% accuracy sustained, >60% cost reduction

## 8.2 ROI calculator inputs

text

Manual processing cost savings:
- Emails processed/day: _____
- Manual hours/email: _____
- Hourly rate: ₹_____
- Automation rate: 60–80%

Annual savings = Emails/day × 250 days × Manual hours × Rate × Automation rate

Typical result: 6–9 month payback for Email & Document Automation platform.

## 9. Go/No-Go decision framework

Proceed when:

- Data volume >500 docs/month

- Clear owner/champion identified

- Infra ready or procurement <4 weeks

- Budget approved (POC: ₹2–5L)

- Success metrics defined (accuracy >90%)

Pause/Reassess when:

- No labeled data available

- No internal SME commitment

- Compliance concerns unresolved

- Budget <₹2L or procurement >8 weeks